IT6037 Data Access & Management
Assessment 2

Group: Monke

Planning Document

Contents

Overview	3

Team Roles and Responsibilities	3

Tools	3

Kanban Board	4

Iteration Planning	5

Iteration 1 - Core Access & Article Viewing	5

Iteration 2 - Login System + Article Management	5

Iteration 3 - Admin Features + Cleanup	6

Client Interactions (Tutor Feedback)	7

Meeting 1 - Requirements Clarification	7

Meeting 2 - Design Review	7

Meeting 3 - Mid project Check	7

Meeting 4 - Final Week Review	7

Risk Management	8

# Overview

This Planning Document explains how our team organized the work for the Monke Library project. It includes our iteration planning, task breakdowns, how we collaborated, and how we interacted with our client (tutor). The goal of this plan was to make sure everyone knew what they were responsible for and that the project stayed on track.

# Team Roles and Responsibilities

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Syed Yousuf Subzwari | Frontend JS, API Integration, Documentation | SPA functionality, popups, frontend logic, AJAX, documentation. |
| SereiPanha Chan | Backend, Database and Documentation | Database setup, Models, migrations, admin setup, API logic, prototype, documentation. |
| Mikhail Karol Arugay | Frontend and Documentation | User design, layout consistency, front end and views, reporting, documentation. |
| Bibek Rai | Documentation and CSS / UI/UX | Documentation, CSS and UI design |

# Tools

| Tool | Purpose | Links |
| --- | --- | --- |
| GitHub | Version control, code merging, branches | Github Link |
| VS Code | Coding, development and testing |  |
| Discord, Microsoft Teams | Team meetings and quick discussions |  |
| Microsoft Word | Documentation |  |
| Trello | Kanban board | Trello Link |

# Kanban Board

The Trello board has the following:

- To do list: Tasks to do for the current iteration

- In Progress list: Active work

- Done list: Completed work

Example cards on our board:

- Brief project overview

- Made Shared Folder

- Made Github Repo

- Initial Meeting Minutes

- Finalization of Contracts

# Iteration Planning

Our work was divided into three clear iterations that matched the requirements.

## Iteration 1 - Core Access & Article Viewing

Goal: Build the foundation of the system.

Tasks:

- Begin documentation

- Set up Django project and app structure

- Build models (Articles, Category, Role)

- Create base templates

- Implement basic article listing

- Implement search + category filter

- Add login popup (Basic)

Expected Outcomes:

- Basic system online

- Can load and display categories

- Frontend layout appears stable

- Login UI implemented but not functional

## Iteration 2 - Login System + Article Management

Goal: Make the system functional and secure.

Tasks:

- Implement login API (/api/auth/login/)

- Add /api/auth/me/ for role detection

- AJAX login popup with validation

- Block unauthenticated users from viewing articles

- Implement Add Article popup

- Implement Edit Article popup

- UX adjustments based on testing

Expected Outcomes:

- Full authentication working

- Tutors can add and edit articles

- Articles stored correctly in database

- SPA experience (no full page reloads needed except login)

## Iteration 3 - Admin Features + Cleanup

Goal: Complete system, add deletion, complete UI.

Tasks:

- Create Delete Article (admin only)

- Add confirmation popup

- Final UI styling to match prototypes

- Add responsiveness

- Refactor templates

- Role-based UI restrictions

- Final testing and bug fixing

- Prepare documentation for submission

Expected Outcomes:

- System fully functional

- Admin has full control

- All popups polished and consistent

- Final code ready for GitHub submission

# Client Interactions (Tutor Feedback)

Throughout the project, we received feedback from our tutor during class sessions and online checks:

## Meeting 1 - Requirements Clarification

- Confirmed subjects: Art, Math, Technology

- Clarified student vs tutor vs admin permissions

- Approved the SPA approach

## Meeting 2 - Design Review

- Tutor approved prototype

- Suggested keeping UI simple and clean

- Confirmed that popup models are acceptable for all CRUD actions

## Meeting 3 - Mid project Check

- Tutor requested role restrictions to be enforced server side

- Discussed the need to block public access to articles

- Approved Add/Edit/Delete popup logic

## Meeting 4 - Final Week Review

- Tutor confirmed that the solution meets requirements

- Advised us to finalize documentation, testing, and reflection sections

# Risk Management

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Team misunderstanding SPA approach | Medium | Medium | Documented early decision and divided roles clearly |
| Git merge conflicts | Medium | High | Used feature branches, regular commits |
| Incomplete documentation | Medium | High | All team member helped with docs |
| Time pressure near deadline | High | Medium | Weekly progress checks, early backend setup |