IT6037 Data Access & Management
Assessment 2

Group: Monke

Requirements Document

Contents

Overview	2

Problem Statement	3

Solution Statement	3

Business Requirements	3

Solution Requirements	4

Functional Requirements	4

General	4

Tutors	4

Admin	4

Authentication	5

Non-Functional Requirements	5

High-Level System Description	6

Frontend	6

Django REST API	7

SQLite Database	7

Data Requirements	7

Entities	7

Fields for Article (from Excel Data)	7

Risks and Constraints	7

Risks	7

Constraints	8

Acceptance Criteria	8

# Overview

This project is part of the IT6037 group assessment.

Our team was asked to design and build a reference system for school students studying Art, Mathematics, and Technology.

The system must allow students to browse learning materials, while tutors and admins can add content to keep the information up to date.

We chose to build a Single Page Application (SPA) with a Django backend and a simple interface that works in the browser.

# Problem Statement

Students often struggle to find reliable, well organized learning resources across different school subjects. Existing material is scattered, outdated, or not structured in a way that helps students browse by topic.

Tutors also lack a central place where they can submit new articles or update old content, and administrators have no easy method for managing the full collection.

Overall, the school needs a simple digital platform where learning resources can be stored, browsed, searched, and updated.

# Solution Statement

We are developing an online reference system that organizes articles in three subjects: Art, Mathematics, and Technology.

The solution includes:

- A searchable article list

- Filters by category

- Role based features for adding, editing, and deleting content

- A clean and responsive user interface

- A secure login system using a SPA-style popup

The result is a SPA learning hub that is easy to maintain and easy for students to explore.

# Business Requirements

| Requirement | Description |
| --- | --- |
| Centralised knowledge base | Provide a single place for articles across Art, Math, and Technology. |
| Easy browsing | Allow students to quickly find articles using search and filtering. |
| Editable content | Allow tutors to add new articles and update existing ones. |
| Administrative control | Allow admins to manage (add, edit, delete) all articles and oversee users. |
| Secure access | Ensure only authorised users can modify content. |
| Accessible UI | Present content in a simple and functional layout suitable for all users. |

# Solution Requirements

## Functional Requirements

### General

- The system must allow users to log in through a popup login window.

- The system must prevent unauthenticated users from viewing articles.

- The system must allow logged in users to browse articles.

- The system must allow users to search articles by keywords.

- The system must allow users to filter articles by category.

### Tutors

- Tutors must be able to add new articles through a popup form.

- Tutors must be able to edit existing articles.

- Tutors must not be able to delete articles.

### Admin

- Admins must be able to delete articles with confirmation.

- Admins must have the same add/edit permissions as tutors.

### Authentication

- System must authenticate using Django sessions.

- /api/auth/me/ must return the user’s role and login status.

## Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Usability | Interface should be simple, readable, and usable on both desktop and mobile. |
| Performance | Searching and filtering must respond quickly. |
| Security | Only logged in users should access the article data. Role based restrictions must be run server side. |
| Maintainability | Code should be structured into clear views, templates, static files, and API endpoints. |
| Scalability | System should support additional subjects or categories in the future. |

Iteration Plan

| Weeks | Dates | Primary Goals | Key Deliverables/ Success Criteria |
| --- | --- | --- | --- |
| Week 5 | (3-9) Nov | Project foundation, Authentication system, and data modelling. | Django’s project was created and pushed to GitHub. User Authentication (login / logo) is working fully. Three Groups were created – Student, Tutor, and Administrator. Final Article and Category models agreed and migrated. Basic single-page HTML/CSS skeleton in place. |
| Week 6 | (10-16) Nov | Student- facing features + Data import. | All Excel data successfully imported in SQLite. Students can browse all the articles. Filtering by Category (Art/ Mathematics / Technology) working. Case- insensitive keyword search in title working. Responsive card layout+ article detail modal. All features work for logged-in and anonymous users (read only). |
| Week 7 | (17-23) Nov | Tutor functionality (create and edit) own articles. | “Add Article” pop-up form visible only to Tutors and Admins. Tutors can successfully create new articles (author auto set). Tutors can edit only articles they created. Edit button hidden for other users’ articles. Form validation and user-friendly success/ error messages. Changes instantly reflected in the browse view. |
| Week 8 | (24-30) Nov | Admin full control, plus final hardening, testing, and demo preparation. | Admins can edit or delete any articles. Delete confirmation modal implemented. “Created by” author name displayed on the card. Comprehensive testing (all roles) completed. Security hardened (ownership check, login required for write actions). Performance and accessibility improvement. Full end to end demo ready on 5th December. |

# High-Level System Description

## Frontend

- Single page interface.

- Fetches data from Django REST API.

- Displays browse, article details, forms for authorised users.

## Django REST API

- Validates requests.

- Authenticates users.

- Sends/receives JSON data for React components.

## SQLite Database

- Stores all article data, users, roles, and metadata.

# Data Requirements

## Entities

- User

- Article

- Category

## Fields for Article (from Excel Data)

- Category

- Type

- Title

- About/Description

- Year

- Location

- Born/Died (if biography)

- Notable Work

- Medium

- Dimensions

- Designed By / Developer

# Risks and Constraints

## Risks

- Some Excel fields may be inconsistent.

- Tutors editing each other's work must be prevented.

## Constraints

- Deadline: 5 December

- Must use provided dataset

- Must use Django auth system

# Acceptance Criteria

- Users can log in using the SPA popup.

- Only logged-in users can view articles.

- Tutors can add/edit articles.

- Admins can add/edit/delete articles.

- Search and filtering work correctly.

- All popups function smoothly and validate required fields.

- UI remains readable and functional across screen sizes.